Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 07 March 2026 |
| --- | --- |
| Team ID | SWTID-2026-6943 |
| Project Name | Product Inventory Management |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Backend Setup | USN-1 | Initialize Node.js project and configure Express server | 6 | High | Aaisha mustari.A |
| Sprint-1 | Database Setup | USN-2 | Connect MongoDB Atlas and create database structure | 6 | High | Aaisha mustari.A |
| Sprint-1 | User Model | USN-3 | Create User schema with password hashing | 8 | High | Anitha.E |
| Sprint-2 | JWT Authentication | USN-4 | Implement register and login APIs with JWT token | 8 | High | Diviya Darshini.M |
| Sprint-2 | Auth Middleware | USN-5 | Create JWT verification middleware for protected routes | 6 | High | Anitha.E |
| Sprint-2 | Product Model | USN-6 | Design Product schema linked with userId | 6 | High | Bavadharshini.P |
| Sprint-3 | Product CRUD APIs | USN-7 | Implement Add, Get, Update, Delete product APIs | 10 | High | Dishaa D.V |
| Sprint-3 | Search API | USN-8 | Implement product search/filter endpoint | 6 | Medium | Bavadharshini.P |
| Sprint-3 | Authorization Logic | USN-9 | Ensure users can access only their own products | 6 | High | Dishaa D.V |
| Sprint-4 | Error Handling | USN-10 | Implement centralized error handling middleware | 6 | Medium | Anitha.E |
| Sprint-4 | API Testing | USN-11 | Test APIs using Postman and validate responses | 5 | Medium | Dishaa D.V |
| Sprint-4 | Backend Optimization | USN-12 | Improve API performance and validation checks | 5 | Medium | Dishaa D.V |

Sprint Summary

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 5 Days | 17 Feb 2026 | 21 Feb 2026 | 20 | 21 Feb 2026 |
| Sprint-2 | 20 | 5 Days | 22 Feb 2026 | 26 Feb 2026 | 20 | 26 Feb 2026 |
| Sprint-3 | 22 | 5 Days | 27 Feb 2026 | 3 Mar 2026 | 22 | 3 Mar 2026 |
| Sprint-4 | 16 | 4 Days | 4 Mar 2026 | 8 Mar 2026 | 16 | 8 Mar 2026 |

1. User Story Format (Agile Style)

Example User Stories:

USN-5
As a user, I want to register and log in to the system so that I can securely manage my product inventory.

USN-9
As a user, I want to add and manage product details so that I can track inventory items easily.

USN-10
As a user, I want to search for products so that I can quickly find specific items in the inventory.

2. Definition of Done (DoD)

A user story will be considered complete when:

- API endpoint is implemented

- Proper validation is added

- Authentication and authorization are working

- API tested using Postman

- Code pushed to Git repository

- No major bugs remain

3. Sprint Goal

Sprint 1 Goal:
          Set up backend project environment and configure database.

Sprint 2 Goal:
Implement secure user authentication and product data model.

Sprint 3 Goal:
Develop product management APIs and search functionality.

Sprint 4 Goal:
Test APIs, handle errors, and optimize backend performance.

4. Sprint Goal

Sprint 1 Goal:
Set up backend project environment and configure database.

Sprint 2 Goal:
Implement secure user authentication and product data model.

Sprint 3 Goal:
Develop product management APIs and search functionality.

Sprint 4 Goal:
Test APIs, handle errors, and optimize backend performance.

Mitigation Strategy:

- Use proper error handling

- Validate inputs

- Perform testing in each sprint